TASK TRACKER

Mnemonic — Git for Context

# P1 — Pre-Launch

Fix Stale README

| Priority | P1 |
| --- | --- |
| What | README references cd client and cd server from old repo structure. |
| Why | Product Hunt visitors and recruiters will try to set up locally. A broken README means credibility loss. |
| Effort | S (Claude Code: ~5 min) |
| Depends on | Nothing |
| Source | /plan-ceo-review 2026-03-27, Codex outside voice finding #9 |

Fix Backend Bugs

| Priority | P1 |
| --- | --- |
| What | /upsert calls both process_and_store and process_and_store_enhanced (double write). Services use global clients without _initialize_services(). Document listing uses "*" query hack with fake pagination. |
| Why | Backend correctness before layering Phase 1A features on top. |
| Effort | M (Claude Code: ~30 min) |
| Depends on | Nothing. Blocks Phase 1A. |
| Source | /plan-ceo-review 2026-03-27, Codex outside voice findings #1, #5 |

# P2 — Post-Launch Polish

Mobile Responsive Layout for Brain Page

| Priority | P2 |
| --- | --- |
| What | Below 768px, stack panels vertically with a tab switcher (Chat / Memory) instead of side-by-side resizable panels. |
| Why | 30–40% of Product Hunt traffic may be mobile. Currently the 2-panel layout breaks on small screens. |
| Effort | S (Claude Code: ~20 min) |
| Depends on | Phase 1B complete |
| Source | /plan-ceo-review 2026-03-27, Section 11 (Design & UX) |